Spectra Migration Discovery Project

High Level Architecture Document

# Contents

Document Management	4

Contributors	4

Version Control	4

Distribution	4

Approval	5

Introduction	5

Preface	5

Audience	5

Customer Requirements	5

In Scope	6

Out of Scope	6

Business Benefits	6

Current Architecture	8

On-Premises Hosting Overview	8

Infrastructure & Technologies	9

Spectra Application Landscape	10

Migration Approaches	11

Option A – Rehost (Lift & Shift)	11

Option B – Re-platform (PaaS-first)	13

Option C – Refactor (Modernize the Application)	16

Comparison of options	19

Migration recommendation	20

Migration strategy	21

Azure PaaS architecture overview	21

Web/App tier	21

Database	21

Storage (Images & documents)	22

Azure storage tier comparison table	22

Letters and reports	22

ETL	22

Other integrations	23

Networking & connectivity	23

Security & secrets	23

Phased migration plan	23

Migration architecture design	25

Server migration, network and security design.	25

High level ‘To-be’ architecture	27

Azure target architecture overview	27

Architecture objectives	28

Target architecture components	28

Migration approach	29

High availability & scalability	29

Security & compliance	29

Cost optimization	30

Business continuity and downtime constraints	30

Downtime Windows	30

Techniques to minimize downtime	30

Sequential migration to maintain service	31

Continuous service and fall-back	31

Disaster recovery design	31

DevOps and deployment pipeline	32

CI/CD architecture	32

Key benefits	32

Future road map	33

Containerization and microservices	33

Centralized logging and monitoring (Observability)	33

Centralized reporting and data warehouse	33

Event-driven architecture	33

# Document Management

## Contributors

| No | Name | Role |
| --- | --- | --- |
| 1 | Chaithanya Kutnikar | Architect |
| 2 | Ravindar Gavinolla | Platform Architect/Cloud Infrastructure Engineer |
| 3 | Sarath C. Munugoti | Solution Architect |
| 4 | Kamran Ahmed | DevOps/Cloud Infrastructure Engineer |
| 5 | Oladeji Odedele | Senior Delivery Manager |
| 6 | James Zwier | Solution Architect/Consultant |

## Version Control

| Version | Updated by | Description of Amendment | Date of Change |
| --- | --- | --- | --- |
| 0.1 | Sarath, Chaithanya | 1st Draft and update to As-Is architecture diagram | 27/10/2025 |
| 1.0 | Ravi | Migration & To-be architecture diagram | 28/10/2025 |
| 1.1 | Sarath | Recommendation section | 30/10/2025 |
| 1.2 | Sarath | Recommendation section | 30/10/2025 |
| 1.3 | James Z | Internal review and feedback | 31/10/2025 |
| 1.4 | Sarath, Ravi | Update following James’ review | 31/10/2025 |
| 1.5 | InHealth Team | External review and feedback |  |

## Distribution

| Name | Role | Business Area |
| --- | --- | --- |
| James Zwiers | Solution Architect | Mastek |
| Ian Chan | Head of IT | InHealth |
| Chris Sagar | Head of Platforms | InHealth |
| James Pickup | Principal Infrastructure | InHealth |
| Haydn Harrison | Head of Development & Testing | InHealth |
| Michael Morris | Principal Software Engineer | InHealth |
| Praveen Khard | Cloud Infrastructure Engineer | InHealth |
| Peter Dyke | Commercial Manager | InHealth |
| James Gray | Account Director | Mastek |
| Andrew Frith | Director of Digital Transformation (screening) | InHealth |

## Approval

|  | Date | Notes |
| --- | --- | --- |

# Introduction

## Preface

This document outlines the solution design for migrating InHealth’s Spectra environment to Microsoft Azure. Spectra is a suite of internally-developed applications supporting multiple NHS screening programs (Diabetic Eye Screening – DESP, Targeted Lung Health Checks – TLHC/LCS, HCQ, CHIS - Child Health, etc.). It has been critical to InHealth’s services for ~20 years, but today it runs on aging on-premises infrastructure that struggles to meet modern resilience, security, and scalability requirements.

This design document serves as a migration blueprint, describing the current architecture, target high level Azure architecture, migration strategy, operational model, risk assessment, and recommendations aligned with NHS and Azure Cloud Adoption Framework (CAF) best practices.

## Audience

The intended audience includes InHealth’s IT leadership, infrastructure teams and cloud architects. It assumes familiarity with Spectra’s applications and basic Azure concepts. The document provides both high-level context for decision-makers and detailed technical guidance for implementers.

## Customer Requirements

InHealth’s primary goal is to improve Spectra’s resilience and agility while reducing on-premises dependency by migrating to azure in safe and secure way while maintaining the business continuity and to optimise. Key requirements gathered from InHealth Include:

- High Availability & Disaster Recovery: Eliminate single points of failure and provide robust disaster recovery (the current DR options are limited, risking multi-day outages). The migrated solution must ensure minimal downtime (strict RTO) and no data loss (RPO ~0) in case of failures.

- Scalability & Growth: Enable on-demand scaling to support new screening programs and full test environments (currently impossible due to capacity limits). The Azure environment should accommodate rapid business growth and additional instances without major capital investment.

- Modernization & Automation: Reduce manual work and technical debt. InHealth needs to replace manual deployments with Infrastructure-as-Code and CI/CD pipelines, manage database schema changes systematically, and automate routine tasks. The target should integrate with Azure DevOps for automated builds, testing, and releases.

- Security & Compliance: Align with NHS Digital Architecture Principles and security standards. The solution should adopt a “public cloud first, internet first” approach where appropriate, implement robust cyber security controls (encryption, network isolation, identity management), and meet NHS data governance requirements (e.g. NHS Data Security & Protection Toolkit).

- Cost Efficiency: Optimize costs compared to on-premises. Migrating to Azure should avoid a large capital refresh (£500k was estimated to keep on-prem systems running). Instead, leverage cloud economies of scale – especially by co-locating Spectra with InHealth’s existing Azure workloads (like xRM) to get volume pricing benefits– and use Azure’s pay-as-you-go model to only pay for what is used.

- Integration & Future Innovation: Post-migration enables easier integration with other systems. Co-hosting Spectra alongside xRM in Azure offers opportunities to remove duplicate functions between systems and create unified data platforms for analytics. The architecture should position Spectra for future redesign (consolidation of instances and eventual standardization into a single platform).

### In Scope

This high-level design covers the migration of all Spectra, DESP, and TLHC application workloads and their shared services from the on-premises Middlewich data center (primary) and Chelmsford DR site into Microsoft Azure. It includes all production, test, and development environments, encompassing web and API applications, client components, databases, file storage, integrations, and background services that directly support Spectra operations.

The project focuses on moving existing workloads to Azure using a hub-and-spoke architecture with VPN-based hybrid connectivity. All application and infrastructure components required to support Spectra, DESP, and TLHC will be migrated, consolidated where appropriate, and aligned with Azure governance, security, and operational standards. The migration also includes storage and archival strategy for approximately 240 TB of letters, images, and legacy data currently held in on-premises pack storage.

### Out of Scope

The following are not included within the scope of this high-level design:

- End-user devices, such as Spectra laptops used by graders.

- Corporate IT services, including Office 365, corporate Active Directory, and other systems not specific to Spectra.

- End-user training, adoption, or change management activities.

- Non-Spectra workloads and unrelated business applications or infrastructure.

## Business Benefits

Migrating Spectra to Azure will yield significant benefits:

- Improved Resilience and DR: Azure’s platform will provide high availability across redundant infrastructure and optional geo-replication. This will eliminate the current single-point-of-failure risk (e.g. one data room/power supply) and drastically reduce outage durations from potentially weeks to minutes or hours. Automated backups and multi-zone deployment will safeguard against data loss.

- Agility and Scalability: In Azure, Spectra can easily scale out to support new screening programs or increased workload. InHealth can provision new instances or environments on-demand, resolving the “zero capacity for growth” issue on-prem. A full testing/UAT environment for Spectra can be established in Azure (previously not possible due to hardware constraints), improving software quality and enabling safe experimentation.

- Operational Efficiency: Adopting cloud automation will reduce the resource burden on InHealth’s teams. Infrastructure-as-Code and CI/CD will replace manual builds and deployments, lowering the risk of human error and freeing staff for higher-value work. Azure managed services (for databases, monitoring, etc.) will offload maintenance tasks like patching and backups.

- Security and Compliance Enhancement: By moving to Azure, Spectra inherits Azure’s robust security, physical protection, and compliance certifications. The design aligns with NHS’s “Cloud First” and “Internet First” directives, improving future interoperability. Azure’s security services (Azure Firewall, Paulo Alto, Defender, Sentinel, etc.) and InHealth’s existing cloud security policies will strengthen Spectra’s security posture (e.g. addressing weak points like local accounts by integrating with Azure AD SSO).

- Cost Optimization: While migrating will incur cloud operating costs, it avoids large capital investments in on-prem hardware to refresh. Azure’s economies of scale and the possibility to consolidate duplicate functions with xRM mean costs can be optimized. Over time, refactoring PaaS and right-sizing VMs should lower the total cost of ownership. Additionally, Azure’s ability to power down non-production resources when not in use, and use of reserved instances or spot VMs can further reduce costs.

- Data and Innovation Opportunities: With Spectra in Azure, InHealth can more easily integrate data into a single warehouse or analytics platform (leveraging Azure Synapse or Power BI) to gain insights across programs. Co-location with xRM paves the way for a unified diagnostics platform in the future. Azure’s ecosystem (AI/ML services, IoT integration for screening devices, etc.) can be tapped to drive innovation in patient care delivery.

Overall, this migration supports InHealth’s strategic goals by modernizing Spectra’s foundation, mitigating operational risks, and aligning the solution with both NHS digital guidelines and Azure’s well-architected framework.

# Current Architecture

## On-Premises Hosting Overview

Currently, Spectra is hosted entirely on-premises in two InHealth locations: a primary data center in Middlewich (Cheshire) and a smaller disaster recovery site in Chelmsford. The Middlewich site houses all production systems and active infrastructure, while Chelmsford holds backup copies of data and standby servers for DR.

The architecture is essentially active/passive – Middlewich handles live operations, and Chelmsford can be used to restore services manually in a disaster, though this is limited and not seamless (there is no true real-time failover, contributing to multi-day recovery times in worst-case scenarios).

The Middlewich setup has grown organically and is now at capacity, running 50+ Spectra instances across ~25 physical servers and ~160–258 virtual machines. Many servers are ageing, out of warranty, or end-of-life, creating reliability and support risks.

Current on-premises Spectra hosting architecture – Middlewich primary data center and Chelmsford DR. Multiple XenServer hosts run ~200 VMs for Spectra’s web/app servers, while six physical database servers handle PostgreSQL databases. NAS appliances store medical images and letters. Connectivity is provided via private WAN and NHS N3/HSCN links. Middlewich has a site-to-site VPN up to Azure (InHealth’s hub) for integration

## Infrastructure & Technologies

InHealth’s philosophy has been to use open-source and commodity technology wherever possible, given budget constraints.

Key elements of the current infrastructure include:

- Virtualization: Spectra’s application servers run as VMs on Citrix XenServer hypervisors (8 hosts). There are 160 Linux VM instances in production (plus additional test VMs), predominantly running Rocky Linux 8 (a RHEL derivative). Some legacy systems use CentOS 7 (26 instances) and a handful of Windows (e.g. 2 Windows Server 2016 and 3 Server 2019 VMs). The hypervisors and VMs are orchestrated manually (no cloud or VMware tech are used  Xen Orchestra-XOA is used, which limits flexibility.

- Compute & Storage Hardware: The data centers use Dell PowerEdge servers for computing – including 6 physical database servers (bare-metal, high-performance) dedicated to running PostgreSQL databases, and the XenServer hosts for VMs. Storage for unstructured data (images, documents) is provided by QNAP and Synology NAS appliances (about 8 in total). The main PACS image archive alone stores ~220 TB of ophthalmology images on these NAS/SAN devices. Backup power and cooling are limited; notably, power is fed from a neighboring building supply, outside InHealth’s direct control – a risk for outages.

- Networking & Security: Middlewich and Chelmsford are connected by a secure WAN link for data replication and admin access. Checkpoint UTM firewalls at both sites provide perimeter security, including boundary protection on all networks internally. MOD Secuirty for WAF, Wazuh for SIEM and OSSEc and HIDS and VPN capabilities. All Spectra traffic (user access, data exchange) currently routes through these on-prem firewalls. The network is hybrid: InHealth also maintains an N3/HSCN connection (NHS private network) at Middlewich for certain NHS systems access. There is also a site-to-site VPN from Middlewich to InHealth’s Azure hub environment, although Spectra itself isn’t yet in Azure. Field screening sites (clinics and mobile units) connect via secure MPLS/VPN into Middlewich (or via a Telefónica provided gateway for HSCN access)– this allows remote users and devices to access the Spectra servers in Middlewich. The network topology is complex and tightly coupled to physical sites, which makes it challenging to re-route or scale connections.

- Identity & Authentication: InHealth operates an on-prem Active Directory for corporate identity. Spectra’s Linux servers are not joined to the domain; however, database connections and mount points are authenticated against a segregated production domain, Spectra’s Linux servers are likely not domain-joined (they use local accounts or LDAP for admin access). The Spectra applications handle user authentication internally (each instance manages its user accounts for clinicians, with no single sign-on to NHS directory services). This local auth is seen as a security gap (no federation or MFA). Going forward, InHealth is rolling out Azure AD (“Entra ID”) integration for SSO, but at present Spectra uses legacy local login mechanisms.

- Monitoring & Management: Operational monitoring on-prem is limited. There is a Graylog system (open-source log aggregator) in Middlewich that collects logs from all applications, helping the team troubleshoot issues. General server health monitoring is handled by Zabbix, Prometheus, Grafana for APMs and elements of manual checks.,and there is a local backup system managing nightly DB dumps and file copies to Chelmsford. Backups: PostgreSQL databases are backed up via CRON jobs and shipped to Chelmsford (log shipping or streaming replication for some critical DBs). File systems (like the NAS) replicate snapshots to the DR NAS in Chelmsford. These processes are largely customized and not as robust as modern cloud backup solutions. There is no automated failover – disaster recovery would involve manually restoring VMs or databases from backups in Chelmsford, which has not been fully tested for all 52 instances (hence a potential multi-week recovery if Middlewich were lost). Hardware Capacity is the primary issue for InHealth.

## Spectra Application Landscape

Spectra is not a single application, but a suite of interrelated components, each deployed per screening program instance. Over 20 years, the system grew to handle new modalities (e.g. lung screening) alongside diabetic eye screening. Major components include:

- Spectra PM (Program Management): A core PHP web application providing the main patient and clinical data management interface for screening programs. Each program (DESP, LCS, etc.) has its own instance of Spectra PM. It follows a classic CRUD architecture with a PostgreSQL database and serves as the hub for orchestrating pathways. The web front-end uses PHP (with some Vue.js on the client side) and heavy use of database stored procedures. Spectra PM instances also expose APIs used by other components (e.g., the Patient Portal and Spectra Client sync). 50+ production instances of Spectra PM exist, each with bespoke configurations. Data is stored in the local Postgres DB and files (letters, images) accessed via mounted NAS shares. Deployments are currently manual, and The codebase is consistent across all deployed instances, except during pilot phases or certain complex releases where some instances are updated ahead of others. codebase is slightly divergent across instances (making global updates challenging).

- Spectra Client: A Windows desktop application used by graders/clinicians for offline data entry and retinal image grading in diabetic eye screening. There are ~19 instances of the Spectra Client, corresponding to DESP programs. It’s built in Java (using Spring) and runs on laptops in the field, capable of offline operation. It syncs data with Spectra PM via a secure web service (mutual TLS) when online. Each client instance maintains a lightweight local database (H2) to cache data offline. The Spectra Webservices (Java Spring Boot) run on servers in Middlewich to support the client, providing APIs and receiving sync submissions. This client must remain offline-capable by design, which complicates migrating entirely to a web app in the short term.

- Patient Portal: A web portal that allows patients to view results/appointments. There are 19 instances (likely one per program where used). The portal consists of a Java Springboot Dropwizard backend that communicates with Spectra PM’s API and a web UI (HTML/JS) for patients. Another Dropwizard service fetches clinical files from the NAS to display (with appropriate security). The portal offloads some read-only patient interactions but is not heavily used across all programs yet.

- Instant Booking System: Is a core shared service within the Spectra application suite that enables real-time appointment scheduling and confirmation for LCS screening programmes. It integrates closely with the Spectra web and database layers, allowing staff and systems to view and reserve available appointment slots instantly, with immediate updates to patient and clinic records. Currently hosted on-premises alongside the Spectra infrastructure

- Letter Generation Service: A document generation microservice (3 instances) that produces PDF letters (appointment letters, results) in bulk. It’s a Java Dropwizard application using Docmosis and LibreOffice under the hood to merge data into letter templates. Spectra PM calls this service via API, and it returns PDFs which are stored and eventually printed/mailed (some programs use an external print service like UK Mail). The Docmosis license is perpetual but only covers the originally licensed version, which means we’re stuck using an outdated version of Docmosis (it expired recently).

- ETL (Extract-Transform-Load) Service: A Java service (Dropwizard, 1 instance) that loads external data feeds (e.g., GP patient lists, demographics updates) into Spectra databases. It can be run on-demand via a small desktop client and processes incoming files via SFTP and upload via portal. Currently it’s triggered manually in Middlewich (which can cause delays) and has no cloud equivalent. There is also and IM1 loader and filtering application for EMIS data ingested into ETL.

- PACS Integration (Harmony PACS): A picture archiving and communication system integration layer (1 instance) that connects Spectra to an ophthalmology PACS (Topcon Harmony) for managing retinal images. It’s a Java Spring Boot service acting as a bridge – pulling DICOM images from the PACS, converting or compressing them, and making them available to Spectra Client/PM. It’s a metadata bridging service that manages appointment and patient information to compensate for the lack of DICOM support. While it currently operates without full DICOM integration, expanding to support DICOM is a high priority on the roadmap.” The PACS itself (220 TB data) is a single on-prem instance and a major single point of failure for image access.,

- Background Jobs (“Miscellaneous”): Over 100 ad-hoc scripts and scheduled tasks exist, often written in PHP, Python, or raw SQL. Examples include nightly “System Manager” jobs that perform pathway status updates or data clean-up, and a “Grading Manager” that runs hourly CPU-intensive processes for image grading metrics. These tasks are not centralized – many are run via cron or even triggered manually. They are slated to be folded into the main applications eventually. For now, they are critical for operations (e.g., sending SMS via third-party APIs like Yakara or MMG for reminders, sending NHS MESH messages for GP notifications and DBS, PDS and GP Connect). There is a Yakara App for utilising the API feed that interfaces with the databases.

In summary, Spectra’s on-prem architecture is monolithic and siloed. Each program has its own full stack of web/app/database, leading to 42+ separate production ecosystems. There is considerable duplication of functions (each instance doing identical jobs independently) and inconsistency in versions. This isolation is a protective measure (programs don’t affect each other) but it makes maintenance difficult – global changes (e.g., a new feature or security patch) must be repeated in dozens of places, with high risk of errorUpdates are centrally automated via Ansible, except for schema changes which are handled separately by the application team The lack of centralized deployment means updates are done manually on each instance, consuming a lot of IT effort and risking mistake.

# Migration Approaches

When planning the migration of the application to Azure, there are three primary approaches to consider: Option A – Rehost (Lift & Shift to IaaS), Option B – Re-platform (PaaS-first), and Option C – Refactor (Modernize the Application). Each approach has distinct characteristics, with its own pros and cons. Below we outline each option in detail, followed by a comparison table and the recommended strategy for this migration.

## Option A – Rehost (Lift & Shift)

Overview: Option A is a classic "lift-and-shift" migration. It involves moving the existing servers and workloads as- is into Azure Virtual Machines. The operating systems, application stacks, and configurations are preserved with minimal changes. Tools like Azure Migrate (using Azure Site Recovery under the hood) or image-based migration are used to replicate on-premises into Azure. The PostgreSQL database remains self-managed on Azure VMs (with the possibility of leveraging specialized high-performance VM SKUs or even Azure BareMetal instances if needed for performance). File data (such as letters and images) is migrated to Azure-managed storage such as Azure Files or attached disks, and for very high throughput or large-scale file shares (e.g. ~220 TB of imaging data). This approach prioritizes speed of migration and continuity over cloud optimizations.

Architecture: Key architecture components in a Rehost scenario include:

- Compute: Azure Virtual Machines (Linux/Windows) sized like current on-prem/AWS VMs. These can be grouped in Availability Sets or spread across Availability Zones for resiliency.

- Data: PostgreSQL (version 12 in the current setup) , however during the migration version 18 (current latest version) will be used. that remains on Azure VMs, with data stored on Premium SSD v2 disks (for high IOPS and low latency). All database management (patching, HA, backup) remains the customer's responsibility as it was on-prem.

- Storage: Application files, letters, and images are stored on Azure-managed file storage. This could be Azure Files (SMB/NFS shares) or Azure NetApp Files for higher throughput and lower latency needs. The large pack store (~220 TB) can be lifted to one of these services. Long-term archives or less-frequently accessed data can be tiered to Azure Blob Storage (using cool or archive tiers) to save cost over time.

- Networking: Utilize a hub-and-spoke Azure network architecture. Connectivity to on-premises (or existing data centres/AWS) is via a Site-to-Site VPN initially, with the option to upgrade to a dedicated ExpressRoute circuit if needed. All Azure VMs and services are kept on private networks – no public endpoints – and integrated with on-premises networking (e.g. for NHS HSCN connectivity if required).

- Security & DR: Leverage common Azure capabilities for security, monitoring, and disaster recovery. For example, continue using Azure Site Recovery or backup for DR of VMs, implement Azure Monitor/Log Analytics for observability, and use Azure Security Centre/Defender for cloud workload protection. Essentially, the operational patterns remain similar, just on Azure infrastructure.

Pros:

- Fastest migration timeline: Since no application redesign is needed, this approach enables the quickest move to the cloud. It’s ideal under tight deadlines to exit data centers or current hosting (including AWS) quickly.

- Minimal change risk: With an as-is migration, there are minimal code or configuration changes, reducing the risk of introducing new issues. The application and database work the same way as before, just running on Azure VMs.

- Low immediate skill change: Operations can continue in a familiar way. Existing staff can apply their current server management knowledge in Azure without needing extensive retraining in new technologies.

- Immediate data centre exit: Facilitates a rapid exit from on-premises or current hosting environments, avoiding extended parallel operations or lease penalties.

Cons:

- Carries forward technical debt: All existing limitations or inefficiencies of the current setup are migrated as well. You essentially replicate the legacy stack in the cloud, including any suboptimal configurations or outdated components.

Higher operational overhead: Keeping PostgreSQL on self-managed VMs effectively drags legacy operations into the cloud. Every patch, backup, and failover remains manual, brittle, and resource intensive. It forfeits automation, scalability, and resilience—turning Azure into an expensive data center rather than a modern, managed platform.

Potentially higher cloud costs: Running unoptimized workloads on cloud VMs may result in higher ongoing costs than using platform services. You might over-provision resources since the system isn’t redesigned to scale efficiently. For example, many always-on VMs and a large self-managed database can be more expensive compared to cloud-native services that scale or are right-sized.

- Limited scalability and modernization: The application remains in its monolithic or legacy form, which may be slower to scale and cannot easily leverage advanced cloud services. There is little consolidation of resources – e.g. each program instance might still require its own set of VMs – leading to duplication.

- No immediate performance improvements: Without refactoring, you might not resolve existing performance bottlenecks. In some cases, performance could even degrade slightly due to virtualization overhead or latency if the architecture isn’t tweaked for cloud (for instance, if database and app servers are separated by network when they weren’t before).

Ideal Use: Option A is best used when speed is the top priority, and changes must be minimal. If the primary goal is to migrate out of a data centre or current host quickly (e.g. before a contract deadline) with as little risk as possible, Rehosting is the go-to. It provides a stepping stone into Azure, albeit without immediate modernization benefits.

## Option B – Re-platform (PaaS-first)

Overview: Option B takes a platform-as-a-service (PaaS)-oriented approach to migration. In a re-platform, the core of the application is moved to managed services without fundamentally rewriting the application's functionality. We make modest changes and upgrades to use cloud-native offerings: for example, migrating web and application tiers to Azure managed platforms (such as Azure App Service or Azure Container Apps) and transitioning the database to a managed Azure Database for PostgreSQL service (upgrading from PostgreSQL 12 to the latest version, e.g. PostgreSQL 17). This approach may also involve consolidating multiple instances of the application where feasible – for instance, running several program instances on a single PaaS deployment (with configuration or data isolation as needed) rather than maintaining separate VMs for each. File and image storage is migrated to cloud storage services with tiering and lifecycle management (using a combination of Azure Files for active file shares and Azure Blob Storage for large binary objects and archives). The re-platform option strikes a balance between the quick win of lift-and-shift and the extensive overhaul of a full refactor, achieving many cloud benefits relatively quickly and with moderate effort.

Architecture: In a PaaS-first architecture, the solution is composed of the following:

- Compute: Use managed application services instead of raw VMs. For example, host web and API components on Azure App Service (Linux) or deploy them as containers via Azure Container Apps. These services handle the underlying server management, scaling, and runtime patching. If the application includes batch processing jobs or background tasks, those can be moved to Azure services like Azure Batch or Azure Functions (serverless) as appropriate. This reduces reliance on custom VM CRON (Command run on schedule) or Windows Services for job scheduling.

- Data: Migrate the PostgreSQL database to Azure Database for PostgreSQL – Flexible Server, upgrading to a current version (v17) in the process. This managed database service provides built-in high availability within one Azure region and can be configured with geo-replication to a secondary region for disaster recovery. It automates patches, backups, and will handle failover if needed, reducing ops effort. We can also leverage read replicas (read-only copies) for heavy reporting or analytics workloads, offloading those from the primary database. Each major program or tenant could still have its own isolated database if needed, but all on the managed service platform.

- Storage: Shift file storage to the cloud: use Azure Files (with Premium tier if high IOPS are required) for any shared file system needs by the application (for example, if the application expects to read/write from a network drive). For the large volume of letters and images, use Azure Blob Storage which is designed for massive scale and low cost for large binary objects. Implement lifecycle management policies on Blob Storage to automatically transition older content from Hot storage to Cool and eventually to Archive tier, significantly reducing cost for infrequently accessed data. Additionally, enable immutable storage (WORM/legal hold) on certain containers if regulatory compliance requires that data (like medical images or letters) be tamper-proof and retained for a set period.

- Networking: Even in PaaS, networking is configured for security. All PaaS services (Web Apps, Database, Storage, etc.) should be accessed via Private Endpoints/Private Links so that they are not exposed publicly and traffic flows through the internal Azure network. For user access to the web application, an Azure Application Gateway with Web Application Firewall (WAF) can be deployed, which can sit in front of the App Service or Container App. The App Gateway can itself use Private Link to the App Service, ensuring end-to-end private connectivity while still providing secure HTTP(S) ingress with WAF protection. The overall network adopts the hub-and-spoke model with an Azure Firewall in the hub for outbound security and segmentation. Initial connectivity to on-premises systems or users is via the existing site-to-site VPN, with the option to move to ExpressRoute for a more robust connection if needed (especially for consistent high-throughput requirements or integration with NHS networks). Any specialized network routes, such as those needed for HSCN (the UK Health and Social Care Network), can be configured through the Azure network and ExpressRoute circuits as policies once connected.

- Security & Management: With PaaS, we incorporate cloud-native security and DevOps practices. Use Managed Identities for all Azure services and applications so that they can securely access other resources (like databases or storage) without embedding secrets. Store application secrets and configuration (connection strings, API keys, etc.) in Azure Key Vault and reference them in App Service settings (Key Vault references) to keep configurations secure and centralized. Enable Azure Defender for Cloud, particularly Defender for SQL/PostgreSQL on the managed database, to get threat detection and vulnerability assessments. Monitoring and logging are handled via Azure’s services: for instance, Application Insights can be used for APM (application performance monitoring) of the App Service, and Azure Monitor/Log Analytics for centralized log collection and analysis across all components. Backup and disaster recovery become more straightforward — the database service has automated backup and point-in-time restore, and the PaaS compute services are stateless (so redeploying them from code is part of the standard DevOps process). Overall, many operational aspects are taken care of by Azure, with the team focusing on configuration and oversight rather than maintenance.

Pros:

- Reduced operational burden: By using managed services for the app and database, a huge amount of operational toil is eliminated. The platform handles OS and middleware patching, scaling, backups, and high availability configurations. For example, upgrading PostgreSQL and maintaining a HA cluster is handled by Azure, freeing the team from those tasks.

- Improved reliability and scalability: Azure PaaS services come with built-in HA and scaling features. The application can easily scale out within App Service or through additional container instances, and the database can scale up or out (via replicas) as needed. This means the solution can handle load increases with much less effort than scaling VMs.

- Faster upgrade path: The migration inherently upgrades the technology stack (e.g. PostgreSQL 12 to 17, newer OS/runtime on App Service). This “upgrade while migrating” approach means the application benefits from improved performance and features of newer versions, accelerating technical improvements that might otherwise be postponed.

- Cost efficiency (long-term): While there may be some effort to re-platform, the running costs for steady-state usage are generally lower. Managed databases and auto-scaling apps can optimize resource use. Azure Blob Storage with tiering significantly cuts storage costs for the large volume of images/letters compared to keeping them on always-on expensive disks or file servers. Consolidating multiple instances into one platform (where appropriate) reduces duplication of infrastructure (fewer VMs doing the same work), thereby trimming costs.

- Simplified Disaster Recovery: With geo-redundant services (database geo-replication, and the ability to redeploy App Services in a second region using infrastructure as code), achieving a robust DR strategy is easier. PaaS services can fail over or be restored quickly, and there’s less custom DR engineering needed than with VMs.

- Balance of risk and reward: This approach requires changes, but not a complete rewrite. It offers a strong balance between risk and benefit – you mitigate many risks of large code changes (since core app logic remains intact) while still achieving substantial improvements in manageability and performance. It’s a middle path that delivers cloud benefits sooner than a full refactor, without the high risk of breaking everything.

- Security: When migrating to a PaaS environment, maintaining a strong security posture is essential. Although the provider secures the underlying platform, you remain responsible for application, data, and identity protection. Implement Zero-Trust access controls, MFA, least-privilege IAM, and secure secrets vaults. Ensure encryption in transit and at rest, apply secure-coding practices, and use DevSecOps, SAST/DAST, and vulnerability scanning to protect against OWASP and API threats. Strengthen network security with private endpoints, WAF, and DDoS protection, and maintain continuous monitoring through SIEM, audit logs, threat intelligence, and incident response plans. Overall, enforce defence-in-depth and compliance standards (e.g., ISO, NIST, CIS) to safeguard application integrity, confidentiality, and availability in PaaS.

Cons:

- Moderate application changes: Re-platforming isn’t entirely push-button. The application will need some modifications and thorough testing. For example, connection strings will change for the new database; file-handling code might need to use SMB paths or Azure Blob APIs instead of local disk; session state management might need adjustment if the app servers become stateless; and any assumptions about the environment (like machine-specific configurations) must be reworked for cloud. These changes require development and testing effort.

- Migration complexity: The migration plan becomes more complex than lift-and-shift. Migrating to PostgreSQL Flexible Server will primarily involve validation rather than major code changes, as PostgreSQL maintains strong backward compatibility. Upgrading from v12 to v17 is expected to require minimal adjustments, with schema and data types likely remaining compatible Data migration to PostgreSQL Flexible Server needs careful planning (especially to upgrade schema or data types from v12 to v17 if needed). Coordination is required to cut over with minimal downtime – for instance, syncing final data, switching connection strings, and ensuring all services point to the new endpoints at go-live. Thorough performance and load testing are necessary to ensure the PaaS setup can meet the workload demands and to tune the scaling settings.

- Learning curve for new services: The team will need familiarity with Azure PaaS components (App Service, Container Apps, Flexible Server DB, etc.). There may be a learning period to effectively use these services and adjust monitoring and deployment processes accordingly.

- Dependency and compatibility checks: Some legacy components might not have a direct PaaS analogue or could have compatibility issues (for example, if the app relies on a local file system heavily, using Azure Files over network might have performance differences to consider). These need to be identified and mitigated during the migration design.

- Controlled risk (not zero): While far less risky than a complete refactor, there is still risk involved in making changes. Any code/configuration changes can introduce bugs if not handled carefully. Thus, strong testing and fallback plans are needed to manage this risk.

Ideal Use: Option B is ideal when you want a balanced approach – gaining significant cloud advantages in reliability, manageability, and cost-efficiency without undertaking a full redesign. It’s best suited for scenarios where time-to-cloud is important but not extremely urgent, allowing for some refactoring of the environment, and where eliminating technical debt and operational pain is a priority. In other words, if you can make improvements during migration and can tolerate moderate changes, re-platforming provides the best blend of lower risk and higher reward.

## Option C – Refactor (Modernize the Application)

Overview: Option C is a full modernization of the application – essentially redesigning and rewriting significant parts of the system to be cloud-native. This approach goes beyond minimal changes, instead embracing modern architectural patterns like microservices, serverless functions, and event-driven design. It means breaking the existing monolithic application into smaller, independently deployable microservices or components, and adhering to 12-factor app principles (such as externalizing configurations, treating services as stateless, automating build-release processes, etc.). The application would be re-architected to run on cloud-native compute platforms or fully serverless paradigms for certain components. Workloads could communicate via messaging (e.g., using an event bus) and be decoupled for scalability and resilience. This option provides the highest long-term benefits in terms of agility, scalability, and maintainability. However, it requires a major engineering effort, as large portions of the codebase may need changes, and the project timeline will be much longer. Each client or program instance could be treated as a separate tenant in a multi-tenant design, isolated perhaps by namespace or resource grouping, while sharing the overall platform.

Architecture: A refactored, modern application architecture might look like the following:

- Compute: The core application is redeveloped into multiple services running on Azure Kubernetes Service (AKS) or a similar container orchestration platform. Each microservice is packaged in a container, and AKS manages their deployment, scaling, and resilience. The cluster would use a robust ingress setup – for example, an NGINX or Azure Application Gateway Ingress Controller – combined with a WAF for security, to route traffic to the appropriate service. You might also introduce a service mesh (like Linkerd or Istio on AKS) if fine-grained traffic management, observability, and security between services are needed. Additionally, certain functions could be implemented with Azure Functions or logic apps for event-driven processing (e.g., an image processing function triggered by a blob upload). Batch jobs could be containerized or use Azure Batch as well. This architecture fully leverages containerization and potentially serverless tech for different components.

- Data: Instead of one big monolithic database, each microservice or bounded context can have its own data store, reduce dependencies and allowing independent data scaling. This would likely mean multiple instances of Azure Database for PostgreSQL – Flexible Server, each hosting the schema for a specific service or context (all running PostgreSQL 17 to stay current). In some cases, where appropriate, different data stores could be used (for example, a NoSQL database or Azure Cosmos DB if certain data fits a non-relational model better – though that’s beyond the original scope if everything was in PostgreSQL). Use Azure Cache for Redis to cache frequently accessed data and reduce load on the databases, improving performance.

- Storage & Integration: Continue to use Azure Blob Storage and Azure Files as needed for storing large files, just as in Option B. In the refactored design, however, the application might interact with these storage services in a more direct or granular way (for instance, each microservice dealing with images can directly use Blob Storage SDKs, etc.). Introduce event-driven components: use Azure Service Bus or Event Grid to facilitate asynchronous communication between services. For example, when a new letter or image is uploaded, an event can be published so that other services (like indexing, notifications, etc.) react to it without tight coupling. This decoupling via events/messages improves scalability and reliability (one service failing doesn’t bring down the whole system).

- Security, DevOps & Governance: With many moving parts, strong DevOps practices are crucial. Employ CI/CD pipelines for building, testing, and deploying each microservice container (possibly using Azure DevOps or GitHub Actions). Implement GitOps for cluster configuration – meaning infrastructure and Kubernetes manifests are managed in source control and automatically applied (e.g., using tools like Argo CD or Flux to sync the AKS cluster state with a Git repo). Use Infrastructure as Code (Bicep/ARM or Terraform) and Policy as Code (Azure Policies in code form, or OPA for Kubernetes) to enforce guardrails and compliance. Security is “shift-left,” meaning code is scanned for vulnerabilities, container images are scanned (with Azure Container Registry integration), and automation tests include security and performance tests. Monitoring is implemented via a combination of Azure Monitor (for infrastructure) and potentially specialized tools for distributed tracing (like Azure Application Insights or Open Telemetry with a backend) to get end-to-end observability of microservice transactions. Disaster Recovery involves strategies like having multiple AKS clusters in different regions and using geo-redundant data stores, but those can be orchestrated at the platform level (which is a complex but solvable problem with the right design).

Pros:

- Maximum flexibility and innovation: Refactoring to a cloud-native architecture yields the greatest long-term benefits. The application can leverage the full range of cloud services and patterns (auto-scaling, distributed processing, polyglot persistence, etc.). It will be architecturally prepared to incorporate new features faster and scale out to meet demand with much less friction.

- Improved resilience and performance: By breaking the application into microservices and using cloud-native features, each component can be made highly available and fault-tolerant. A problem in one part can be isolated without crashing the entire system. Plus, services can be optimized and scaled individually, leading to performance gains (for example, a heavy reporting component can be scaled out separately from the core transaction processing).

- Fine-grained tenancy and release strategies: With a modern design, we can isolate tenants or program instances more cleanly – e.g., each customer or contract could be served by a dedicated set of microservices or a namespace, improving security and data isolation. Deployment rings or canary releases become possible, where new features can be rolled out to one tenant or a small subset first, then gradually to others, reducing risk of widespread issues. This kind of agility in releases is much easier in a microservices/cloud-native setup.

- Lower ops toil through automation: Although it’s complex to set up, once in place the system can be heavily automated. Infrastructure and configurations are code-driven, deployments are continuous, and scaling is automatic in many cases. Over time, this leads to significantly reduced manual intervention. The platform (AKS and Azure services) handles a lot of the heavy lifting, and the robust CI/CD and monitoring means issues can be caught and fixed faster. In the long run, this could be the most cost-effective and efficient model because resources are used on-demand and operational processes are streamlined (however, this efficiency is only realized after the significant upfront investment of building the system).

Cons:

- Very high implementation effort: This approach essentially requires rewriting or heavily altering the application code. It is a lengthy project – potentially taking many months (or more than a year) of development, testing, and phased rollout. It’s not just a migration, but a full transformation initiative.

- High delivery risk: With so many changes happening, the risk of delays or issues is highest in this option. You may encounter unforeseen technical challenges when decomposing the application. There’s a possibility of new bugs, integration issues between microservices, or performance issues if the refactoring is not done carefully. The complexity of the project means risk must be actively managed (through approaches like incremental refactoring, thorough testing, etc.), but it cannot be eliminated.

- Requires advanced skill sets: The team needs significant expertise in cloud architectures, containers/Kubernetes, DevOps, and possibly new programming paradigms. If the current team is not experienced in these, substantial training or new hires/partners would be required. Embracing this approach without the necessary skills could lead to failure or a suboptimal outcome.

- Long time before value is realized: Unlike Options A or B where you get into Azure quickly, Option C defers the cloud benefits until the refactor is complete. If there is an urgent need to move out of current infrastructure, this option could jeopardize timeline commitments (e.g., data center contracts expiring) because it simply may not be finished in time. In the worst case, pursuing a refactor and not hitting the deadline could require an interim lift-and-shift anyway, resulting in double work.

- Potentially higher cost in short term: The development effort and parallel running of old and new systems during transition can incur significant costs. While the end state might be optimized, during the project you might invest in additional tools, environments, and manpower. Without careful management, budgets can inflate beyond initial expectations.

Ideal Use: Option C should be chosen when a strategic, long-term transformation of the product is the primary goal and when time constraints are flexible. If the application needs to evolve significantly to meet future business demands, and the organization is willing to invest the time and resources required, refactoring/rewriting is the way to achieve a truly cloud-native solution. This is appropriate if staying competitive or enabling new capabilities depends on modernizing the application, and stakeholders accept a longer timeline before seeing the full benefits. It is not the best choice when facing immediate deadlines to migrate or when resources are limited for a large redevelopment project.

## Comparison of options

The table below provides a side-by-side summary of the three approaches, highlighting key factors for comparison and how each option scores or fares on those aspects.

| Aspect | Option A – Rehost (IaaS) | Option B – Re-platform (PaaS) | Option C – Refactor (Modernize) |
| --- | --- | --- | --- |
| Migration Speed | Fastest – Minimal changes enable quick lift-and-shift to Azure. Likely the shortest timeline. | Moderate – Takes more time than Rehost due to necessary changes (e.g. configuring PaaS services, minor refactoring), but still faster than a full rewrite. | Slowest – Longest timeline. Requires extensive redevelopment and testing; significant project duration before completion. |
| Effort & Complexity | Low Effort – Straightforward migration of VMs with little complexity. (Mostly infrastructure work, limited development changes.) | Medium Effort – Moderate complexity. Needs some code/config tweaks and learning to use PaaS components. Manageable with a focused migration plan. | High Effort – Very complex. Involves re-architecting the application, rewriting code, and managing many moving parts (microservices, new frameworks, etc.). |
| Operational Overhead | High – You retain responsibility for OS, patching, database management, scaling, etc. Essentially moving your current operations into Azure VMs (technical debt remains). | Lower – Reduced ops burden. Azure manages a lot (DBaaS, App Service uptime/patching). Team focuses on application and data, not infrastructure. Some ops needed for configuration, but far less than Option A. | Low (once implemented) – Operations can be highly automated. Kubernetes and cloud services handle much of the scaling and resilience. However, the platform (AKS, CI/CD pipelines) itself needs maintenance and expertise. |
| Cloud Benefits & Modernization | Minimal – Gains basic cloud benefits like eliminating on-prem hardware and improved uptime, but cannot leverage advanced cloud services. Scaling and innovation potential are limited by legacy architecture. | Significant – Unlocks many cloud-native features: auto-scaling of apps, managed DB with HA, tiered storage, etc. Not fully cloud-native, but a large step forward (e.g., easier DR, better performance and cost optimization than lift-and-shift). | Maximum – Fully cloud-native architecture. Can exploit all Azure capabilities (microservices, serverless, DevOps automation). Best long-term flexibility, scalability, and feature velocity. Application is modernized to current tech standards. |
| Risk of Change | Low Risk – Very few changes to application behaviour, so low chance of new bugs. Main risk is potential misconfiguration during migration, which is manageable. | Moderate Risk – Some changes to app and environment mean testing is needed. Risks are manageable with careful planning, but not negligible (e.g., performance differences on new platform). | High Risk – Major changes introduce high risk. Possibility of delays, regressions, or even project not meeting its objectives if not executed well. Requires rigorous risk management and flexibility in plans. |
| Initial Cost & Effort vs. Long-Term ROI | Low upfront, Higher TCO – Little immediate cost to migrate (few development hours), but running costs could be higher and technical debt remains, potentially requiring another modernization later (deferred costs). | Moderate upfront, Good ROI – Some investment in reconfiguration and testing upfront. In return, operational costs go down (managed services, better resource utilization) and the platform pays off with easier maintenance and scalability. | High upfront, Potentially Highest ROI – Very large initial investment in rebuild. Long-term rewards can be great (agility, low ops cost, competitive features), but ROI is only realized if the new system is successfully delivered, and business needs warrant the transformation. |

In conclusion, Option B – Re-platform is recommended as it provides the best risk-to-reward ratio. It satisfies the project’s objectives of migrating out of the current environment in a timely manner and improves the system’s reliability, supportability, and cost structure. While Option A might be tempting for its speed, it would likely create more problems down the line, and Option C, though ideal in theory, is not feasible within our constraints. Re-platforming gives a pragmatic mix of immediate gains and long-term value, aligning well with both our short-term deadlines and our long-term strategic goals for the application

## Migration recommendation

Option B (Re-platform)

As illustrated in the below comparison table, Option B (Re-platform) consistently scores high across the most critical dimensions — including OpEx efficiency, tech debt reduction, scalability, and resilience — while maintaining a manageable delivery risk. Unlike Option A, it avoids carrying forward operational and technical burdens, and unlike Option C, it delivers modernization without high upfront cost or risk. This balance makes Re-platform the most strategically sound migration path for Spectra, aligning with both short-term delivery constraints and long-term sustainability goals.

| Criterion | Option A-Rehost | Option B-Re‑platform | Option C- Refactor |
| --- | --- | --- | --- |
| Time to value | High | Medium | Low |
| Delivery risk | Low | Medium‑Low | High |
| OpEx efficiency | Low | High | High (after payback) |
| Tech debt reduction | Low | Medium‑High | High |
| Performance/Scale | Medium | High | High |
| DR/Resilience | Medium | High | High |

# Migration strategy

Spectra will be migrated from its aging on-premises infrastructure to Azure Platform-as-a-Service (PaaS) while minimizing code changes. The monolithic PHP application (with some Java-based components for ETL) and its PostgreSQL database will be re-platformed onto Azure managed services. Each regional instance of Spectra (19 DESP and 22 Lung screening deployments) currently runs as a separate installation with its own database, all derived from a single code base. Under Option B, we leverage Azure PaaS to host these instances with improved resilience and automation, without a full rewrite. This yields a more modern technical posture – automated deployments, managed scalability, and enhanced security – than a lift-and-shift to VMs, but with far less cost and risk than a complete refactor.

## Azure PaaS architecture overview

The target architecture replaces on-prem components with Azure services, as outlined below:

### Web/App tier

The core Spectra PHP application (and associated background services) will run on Container Instances Azure App Service (Linux) as a web app, using the PHP runtime or containerized if needed for custom dependencies. This eliminates the need to manage VM OS patches and allows easy scaling. The Spectra Client (desktop offline application) will remain in use and connect securely to the cloud back-end via VPN or Azure Virtual WAN as it does today.

### Database

Migrate each Spectra PostgreSQL database to Azure Database for PostgreSQL – Flexible Server, a fully managed service. Databases can be consolidated onto a few Azure servers (similar to the current 4 physical DB servers) or split by workload needs. This provides automated backups, high availability, and scalability on demand.

### Storage (Images & documents)

The ~220 TB of retinal images and patient letters currently on NAS will move to Azure Storage. Active files can be stored in Azure Files (with SMB/NFS access) or directly in Azure Blob Storage for cost efficiency. Frequently used images remain in hot tier, while older archives can move to cooler or archive tiers to meet 20–30 year retention policies. The legacy “Harmony” PACS service that manages these images will be re-platformed: image data in Azure Files/Blob and, if required, the PACS application running on an Azure VM or container for DICOM services, configured in a highly available pair. (This solution depends on what Topcon can or will support)

### Azure storage tier comparison table

| Feature | Hot Tier | Cool Tier | Archive Tier |
| --- | --- | --- | --- |
| Primary Use Case | Frequently accessed data | Infrequently accessed data | Rarely accessed, long-term retention |
| Data Access Frequency | High | Low | Very low (months/years) |
| Typical Access Pattern | Read/Write often | Write rarely, read occasionally | Read almost never, write once |
| Retrieval Time | Immediate | Immediate | Hours (requires rehydration) |
| Minimum Storage Duration | None | 30 days | 180 days |
| Storage Cost | Highest | Medium | Lowest |
| Access (Read) Cost | Lowest | Higher | Highest |
| Availability SLA | 99.9% / 99.99% | 99% / 99.9% | Off-line until rehydrated |
| Durability | 11 nines (same for all tiers) | 11 nines | 11 nines |
| Supported Blobs | Hot and Cool for all storage accounts | Hot and Cool for all storage accounts | Only Block Blobs & Blob Storage Accounts |
| Use Cases | Active data, apps, sites, DB backups | Backups, DWH staging, logs | Archives, compliance, cold backups |

### Letters and reports

The document generation component (e.g. Docmosis/LibreOffice) will be deployed in Azure – either within the App Service container or as a separate Azure Container Instance/Web App – ensuring it can generate PDFs and letters as before. Any licensing or compatibility issues will be addressed by updating the tool or replacing it with an Azure-native service. For reporting, read-heavy queries will be offloaded to a read-replica or Azure Data Explorer to avoid performance impact on production databases.

### ETL

The existing ETL service, which is a Java process responsible for loading patient data across all instances, will continue to operate in the target environment. It will be migrated and refactored to run within Azure, leveraging Azure compute and scheduling capabilities (such as Azure App Service or Azure Container Instances) for orchestration and monitoring. This approach retains the existing Java-based logic while providing a scalable, maintainable, and cloud-native deployment model that enables efficient aggregation of data from multiple databases.

### Other integrations

Such as NHS MESH file transfers, SFTP, SMS texting, and external API calls (e.g. to NHS systems or System C) – will be handled via Azure PaaS where possible (Logic Apps for file transfer, Azure Communication Services or third-party API for SMS, etc.), all running within the Azure environment with appropriate network connectivity.

### Networking & connectivity

All Spectra components will be deployed into InHealth’s existing Azure landing zone environment using dedicated virtual networks/subnets per environment. Private Link will be used for App Service to database connections and to Azure Storage/Key Vault, ensuring all traffic stays on internal networks. The existing Azure Virtual WAN and site-to-site VPNs will provide connectivity for on-premises integrations and for field devices or sites that need access to Spectra. External web access (for patient portals or booking applications) will be published via an Azure Application Gateway or Front Door with WAF, maintaining a secure front-end as currently done with on-prem WAF for internet-facing components.

### Security & secrets

All application secrets, connection strings, and certificates will be centralized in Azure Key Vault, referenced by apps at runtime (no plain-text configs). Azure AD (Entra ID) will be used for authentication of Spectra internal users via OIDC, replacing legacy local logins. Managed identities will be employed for Spectra services to securely access Azure resources (Key Vault, storage) without embedded credentials.

# Phased migration plan

The migration will be executed in phases aligned with Option B’s lifecycle (re-platforming to PaaS), ensuring minimal disruption:

- Phase 1 – Foundation setup: Establish the Azure environments and pipelines. This includes provisioning the Spectra dev/test/prod resource groups, virtual networks, and baseline PaaS services through infrastructure-as-code (Bicep via Azure DevOps). Networking is configured (VPN connections, Private Links, firewall rules) and monitoring/logging baseline set up. CI/CD pipelines in Azure DevOps will be implemented for deploying Spectra application code to App Service and for database schema management, replacing the current manual deployment process. Key Vault integration and RBAC for teams (segregating infra vs app responsibilities) are also established at this stage.

- Phase 2 – Application & database modernization: Prepare the Spectra application for PaaS. The PHP code is reviewed for cloud compatibility – e.g. externalizing file paths, ensuring session state is in DB or distributed cache, and configuring app settings via environment variables/Key Vault. Minor refactoring is done to use Azure services (for example, switching file I/O to use Azure Files paths or Blob APIs, and updating any hard-coded dependencies – per discovery there are no hard-coded paths aside from configurable mounts). The PostgreSQL databases are migrated to Azure Flexible Server instances: initial schema and data are loaded for test environments using dump/restore or Azure Database Migration Service. Background jobs (grading manager, system manager, etc.) are set up to run in App Service (as Web Jobs or scheduled tasks) or moved to Function Apps if appropriate. We also modernize supporting services: implement the new Entra ID SSO for staff login (with fall-back to local auth for legacy client if needed), update the PDF generation license or use an alternative cloud-friendly solution, and incorporate any needed platform updates (e.g. ensuring LibreOffice/Docmosis can run in the new environment). Automated database migration tools (e.g. Liquibase) are introduced to eliminate schema drift issues going forward.

- Phase 3 – Pilot migration: With the application PaaS-ready, conduct a pilot cutover for a select Spectra instance. For example, migrate one DESP region’s Spectra deployment to Azure PaaS first. The pilot includes syncing its database to Azure, switching over the app and integrations, and conducting thorough testing with real workload. During pilot, data pipelines (ETL) and external interfaces for that region are pointed to Azure endpoints. Performance, security, and user acceptance are closely monitored. This phase validates the cloud architecture (especially storage performance for images, network latency for remote users, etc.) and allows tuning of App Service SKU sizes, DB performance tiers, and storage access patterns. Any issues with the pilot instance (e.g. connectivity to NHS services or client VPN access) are resolved before scaling out.

- Phase 4 – Incremental migration rollout: Migrate the remaining Spectra instances in waves. Using lessons from the pilot, additional regional instances (and their PostgreSQL databases) are moved to Azure in a planned sequence. We will use an iterative rollout – for example, migrating a few instances at a time, verifying their stability, then proceeding to the next batch. Data migration for each instance will be done with minimal downtime: e.g. use backup/restore followed by a delta sync cutover or schedule migrations during off-hours for that region. As each instance goes live in Azure, the legacy servers are kept in read-only mode until decommissioned to safeguard against rollback needs. By the end of this phase, all production instances of Spectra will be running on Azure App Services with Azure-managed databases, and on-premises VMs/servers can be shut down.

- Phase 5 – DR enablement and optimization: After all instances run successfully in Azure, we establish a robust Disaster Recovery and optimize the setup. Azure geo-redundancy features are enabled: e.g. configure periodic geo-backup or read-replicas of PostgreSQL in the secondary region (UK West) to meet RPO/RTO targets and enable GEO-ZRS replication for critical storage (images and documents). The Spectra App Service can be deployed to a secondary region as standby (or quickly redeployed from IaC templates) in case of regional outage. We will also fine-tune auto-scaling rules, performance settings, and cost optimizations (right-size App Service plans, enable Azure Auto scale for heavy jobs like overnight processing). Any opportunities for instance consolidation (e.g. combining smaller region deployments into a single multi-tenant instance) can be evaluated once the system is stable in Azure, although such redesign is beyond the initial migration scope. Finally, the legacy DR site (Chelmsford) and on-prem hardware can be decommissioned once Azure DR is verified, completing the infrastructure transition.

# Migration architecture design

## Server migration, network and security design.

The Azure Site to Site VPN establishes connection between On-premises network and virtual network. The configuration uses a specified pre-shared key for the connection between the Azure VPN gateway and your on-premises VPN device. Can also configure a site-to-site connection using certificate authentication. Ensure none of the subnets of on-premises network overlap with the virtual network subnets that connects to VPN devices. The virtual network gateway requires a specific subnet named Gateway Subnet. The gateway subnet is part of the IP address range for your virtual network and contains the IP addresses that the virtual network gateway resources and services use.

- Azure firewall:  Azure Firewall is a cloud-native, intelligent network firewall security service that offers top-tier threat protection for Azure cloud workloads. It is a fully stateful firewall as a service, featuring built-in high availability and unlimited cloud scalability.

- Azure monitor: Azure Monitor is a comprehensive monitoring solution for collecting, analysing, and responding to monitoring data from the cloud and on-premises environments. Using Azure Monitor maximize the availability and performance of your applications and services. It helps to understand how the applications are performing and allows to manually and programmatically respond to system events.

- Azure monitor is based on a common monitoring data platform that allows different types of data from multiple types of resources to be analysed together using a common set of tools. Currently, different sources of data for Azure Monitor use different methods to deliver their data, and each typically require different types of configurations.

- Azure monitor Logs are redundantly available in zones, Microsoft spreads service requests and replicates data across different zones in supported regions. If an incident affects one zone, Microsoft uses a different availability zone in the region instead, automatically. Don't need to take any action because switching between zones is seamless. Azure Monitor Logs availability zones support data resilience, which means the stored data is protected against data loss related to zonal failures.

- Log analytics dashboards can visualize all the saved log queries. Visualizations let to find, correlate, and share IT operational data in your organization. Azure managed template dashboards are pre-provisioned and automatically updated dashboards for frequently used Azure resources. Grafana dashboards that are already available in the Azure portal. Azure managed templates are identified with a tag.

- Audit logs and sign in logs in Microsoft Entra ID are similar to the activity logs in Azure Monitor. Application monitoring in Azure Monitor is done with Application Insights, which collects data from applications running on various platforms in Azure, or on-premises. When enable Application Insights for an application, it collects metrics and logs related to the performance and operation of the application and stores it in the same Azure Monitor data platform used by other data sources.

- Azure monitor Application Insights is an Open Telemetry feature of Azure Monitor that offers application performance monitoring (APM) for live web applications. Integrating with Open Telemetry (Optel) provides a vendor-neutral approach to collecting and analysing telemetry data, enabling comprehensive observability of the applications.

- Log analytics workspace Insights provides comprehensive monitoring of workspaces through a unified view of your workspace usage, performance, health, agent, queries, and change log.

- Azure API management:  is a hybrid, multi-cloud management platform for APIs across all environments. As a platform-as-a-service, API Management supports the complete API lifecycle.

All requests from client applications first reach the API gateway (also called data plane or runtime), which then forwards them to respective backend services. The API gateway acts as a facade to the backend services, allowing API providers to abstract API implementations and evolve backend architecture without impacting API consumers. The gateway enables consistent configuration of routing, security, throttling, caching, and observability.

- Azure API Apps is a fully managed platform-as-a-service (PaaS) feature of Azure that allows developers to build, host, secure, and share REST APIs in the cloud. It is part of the Azure App Service and provides a robust offering for web APIs to be hosted.

- Reporting: Power BI Embedded integrate Power BI within applications without requiring any extra licensing.

- Azure database for PostgreSQL – Flexible Server will be deployed as a fully managed, secure, and scalable data platform to replace on-premises PostgreSQL instances. The service will be provisioned in private-network mode with VNet integration and private endpoints, ensuring no public exposure and secure connectivity to application subnets. High availability will be enabled across availability zones, with automated backups, point-in-time recovery, and storage auto-growth configured to maintain service continuity and resilience. Security will be enforced through Azure AD authentication, Key Vault-managed credentials, encryption in transit and at rest, Azure Defender threat protection, and platform audit logging to Log Analytics. Performance will be optimized via appropriate compute tier selection, provisioned IOPS, and connection pooling, with proactive monitoring and alerting through Azure Monitor and Log Analytics. Migration will follow a phased approach using pg_dump and logical replication to minimize downtime and ensure data integrity throughout the cutover process.

- Azure storage (Blob and File) will provide scalable and secure storage for application data, file shares, and migration staging workloads. Blob Storage will support unstructured data, backups, and archival needs, while Azure Files will deliver SMB file shares for lifted workloads and system dependencies. Storage accounts will be tiered based on performance needs, with lifecycle policies used to move infrequent data to Cool or Archive tiers for cost efficiency. Security will include private endpoints, encryption at rest and in transit, and integration with Azure Key Vault for key management. Azure Defender for Storage and activity logging will enable advanced threat protection and continuous monitoring. Azure Backup and immutable storage features will ensure strong disaster recovery and ransomware resilience.

- Azure SQL database will be deployed as a fully managed PaaS solution to replace legacy on-premises SQL workloads, providing automated patching, backups, and high availability. The service will be configured with private endpoints and network isolation, ensuring secure access from the application VNet without public exposure. Performance tier and compute sizing will be selected based on workload analysis, with auto-scaling and storage auto-grow enabled for future demand. Security will be enforced via Azure AD authentication, Transparent Data Encryption (TDE), Key Vault-managed keys, auditing, and Azure Defender for SQL threat protection. Migration will be executed using Azure DMS or SQL replication strategies to minimize downtime and ensure data consistency during cutover.

# High level ‘To-be’ architecture

## Azure target architecture overview

The target architecture modernizes legacy on-premises applications by migrating workloads to Azure. The solution leverages Azure App Services, Azure Kubernetes Service (AKS), and Azure-managed databases to provide scalability, high availability, security, and DevOps enablement.

### Architecture objectives

- Migrate existing on-premises web and API applications to Azure platform with minimal downtime.

- Modernize monolithic applications into containerized or PaaS-based services.

- Ensure high availability, resilience, and scalability.

- Integrate with Azure networking and security services.

- Enable CI/CD pipelines for automated deployment and governance.

### Target architecture components

#### Application tier

| Component | Description | Key Azure Service |
| --- | --- | --- |
| Web Applications | Traditional web apps migrated from IIS or Tomcat servers. | Azure App Service |
| Microservices | Containerized workloads refactored from monolithic apps. | Azure Kubernetes Service (AKS) |
| API Gateway | Routing, versioning, and securing internal/external APIs. | Azure API Management (APIM) |
| Background Jobs / Schedulers | Long-running or scheduled workloads. | Azure Functions / Logic Apps |

Design:

- Stateless front-end apps are ideal for Azure App Service (supports auto-scaling and deployment slots).

- Containerized workloads are deployed on AKS, leveraging Helm charts and Kubernetes namespaces for environment isolation.

- Use APIM to expose internal services securely.

#### Data Tier

| Component | Migration Source | Target Azure Service |
| --- | --- | --- |
| Relational Databases | SQL Server, Oracle, MySQL | Azure SQL Database / Azure Database for PostgreSQL / MySQL |
| NoSQL / Caching | MongoDB, Redis | Azure Cosmos DB / Azure Cache for Redis |
| File Storage | On-prem file shares | Azure Blob Storage / Azure Files |

Design:

- Use Azure Database Migration Service (DMS) for data migration with minimal downtime.

- Implement geo-replication and automated backups for resilience.

- Configure Private Endpoints to secure data access within the virtual network.

#### Networking and security

| Feature | Description |
| --- | --- |
| Virtual Network (VNet) | Central network for all application and database resources |
| Subnets | Segmented by workload: Web Tier, App Tier, Data Tier |
| Azure Firewall / NSGs | Control inbound/outbound traffic |
| Application Gateway + WAF | Provides load balancing, SSL termination, and threat protection |
| Private Link / Service Endpoints | Secure communication between PaaS and IaaS resources. |
| Azure Key Vault | Centralized secrets and certificate management. |

#### DevOps & CI/CD

| Component | Description |
| --- | --- |
| Azure DevOps / GitHub Actions | Build and release pipelines for App Services and AKS. |
| Infrastructure as Code | ARM/Bicep/Terraform templates for environment provisioning. |
| Container Registry | Azure Container Registry (ACR) for image storage and versioning. |
| Monitoring | Azure Monitor, Application Insights, Log Analytics for observability. |

### Migration approach

| Phase | Description |
| --- | --- |
| Assessment | Use Azure Migrate to inventory and assess on-premises workloads for readiness. |
| Planning | Define migration paths — rehost (lift & shift), refactor (containerize), or re-platform (App Service). |
| Migration Execution | Move databases using DMS, deploy applications to App Service / AKS, configure networking. |
| Testing & Validation | Perform functional, performance, and failover testing. |
| Cutover & Optimization | Switch production traffic, enable autoscaling, tune performance, and implement cost management. |

### High availability & scalability

- App Service Plans with autoscaling across availability zones.

- AKS with multiple node pools and zone redundancy.

- Azure SQL Database with active geo-replication and failover groups.

- Traffic Manager / Front Door for global load balancing.

### Security & compliance

- Role-based access control (RBAC) and Managed Identities.

- Data encryption at rest and in transit.

- Integration with Microsoft Entra ID (Azure AD) for SSO.

- Compliance with ISO, GDPR, HIPAA, etc., depending on organizational requirements.

### Cost optimization

- Leverage Reserved Instances for predictable workloads.

- Use Azure Advisor and Cost Management recommendations.

- Autoscaling to handle peak loads efficiently.

Flow:
 Users → Azure Front Door / App Gateway → App Service (Web/API) or AKS (Containers) → Azure SQL / Cosmos DB → Azure Storage

All services are hosted in a secured VNet, with Private Endpoints, Key Vault integration, and CI/CD pipelines connected via Azure DevOps or GitHub.

# Business continuity and downtime constraints

Migrating a live clinical system like Spectra requires careful planning to minimize downtime. The client has confirmed that Spectra supports critical screening clinics that run 7 days a week, so there is very limited tolerance for outages. Any migration-induced downtime must be short and preferably outside of clinic hours.

## Downtime Windows

Based on discussions with the Spectra team, the feasible downtime window is roughly overnight, e.g. 9:00 PM to 6:00 AM on certain day. They noted that after 9 PM most clinics are closed and automated processing can be paused, but if the system is offline too long, a backlog of processing will accumulate once it’s brought back. In other words, even overnight downtime has an impact (since background jobs like the nightly System Manager job and hourly grading updates would be halted, then all catch up later). Therefore, the approach will be to perform cutovers in as tight a window as possible – ideally a couple of hours at most, to switch a given instance from on-prem to Azure.

## Techniques to minimize downtime

We will leverage Azure migration tools to shorten cutover times. For example, using Azure Site Recovery (ASR) to replicate VMs continuously means we can sync most of the data while the system is live, then do a final small delta sync during the cutover window. Similarly, for databases, we can use PostgreSQL replication or dump-and-restore in advance. The plan may involve setting up the Azure environment as a temporary DR site for Spectra, then executing a planned failover. (In fact, one strategy mentioned was to treat the Azure move like a DR failover test: replicate to Azure, then failover from Middlewich to Azure once ready【15†】.) This approach ensures that when we flip the switch, the data is up-to-date and downtime is only the time needed to finalise replication and reroute users.

## Sequential migration to maintain service

Since there are many program instances, we will migrate them one by one (or in small batches) rather than all at once. This ensures that not all screening programs are down simultaneously. Each instance’s migration can be scheduled for a different night or weekend so that resources can be focused and any issues are isolated. After migrating an instance, we will monitor it in Azure while the others still run on-prem, providing confidence to proceed with the next wave. This staged wave planning was anticipated in the project plan (migrating one, gaining confidence, then multiple in parallel). We’ll coordinate with business stakeholders to prioritize certain programs (perhaps move a less critical or smaller program first as a pilot, then the larger ones like DESP afterward).

## Continuous service and fall-back

It’s crucial to plan for rollback or contingencies. If a problem occurs during a cutover, we need the ability to fall back to the on-prem system quickly. Practically, this means until we are sure the Azure instance is fully working, the on-prem instance is left intact and could be turned back on. We’ll also ensure data consistency – for example, put the instance into read-only or maintenance mode during final sync so that no transactions are lost. Moreover, because clinics may operate daily, we might also consider doing “blue-green” style cutovers where the Azure environment is spun up in parallel, data synced, then users (and clinic data feeds) are pointed to Azure in one go. Proper communication with users (clinic staff) about scheduled maintenance windows will be needed so they can plan around the brief downtime.

# Disaster recovery design

Spectra’s DR design aims to achieve recovery objectives aligned with NHS service expectations:

| Component | Strategy | Target RPO / RTO |
| --- | --- | --- |
| App Tier | Redeploy from DevOps pipelines to secondary region (UK West) on standby App Service Plan | RTO < 2 hours |
| Database (PostgreSQL) | Geo-redundant backups with Geo-restore or Active Geo-Replication to UK West | RPO < 5 minutes (with active replication); RTO < 1 hour |
| Storage | Geo-replication (GZRS/RA-GRS); lifecycle-managed tiers for long-term retention | RPO < 15 minutes; RTO < 1 hour |
| Infrastructure as Code | All infra deployed via DevOps / Bicep; enables full environment rebuild in DR region | RTO < 4 hours for full stack |

Key design principles:

- Secondary region (UK West) is pre-designated for failover in case of primary regional outage.

- Azure Backup and Point-in-Time Restore are enabled for all databases.

- Disaster recovery runbooks will be created and tested quarterly to simulate failover.

- Monitoring and alerting via Azure Monitor ensures real-time visibility into failover triggers and SLA adherence.

# DevOps and deployment pipeline

To support Spectra’s transition to a cloud-native posture, the deployment model will shift from manual, ad hoc releases to a fully automated Azure DevOps-based CI/CD pipeline. This addresses current challenges such as manual application deployments, lack of schema version control, and configuration drift across programme instances.

By implementing repeatable and version-controlled pipelines, Spectra teams will gain consistency, traceability, and agility across all environments (Dev, Test, UAT, Prod), while enabling safe, low-risk releases and faster incident recovery.

## CI/CD architecture

| Pipeline Layer | Tools & Practices |
| --- | --- |
| Source Control | All code (PHP, config, ETL scripts, IaC templates) will be maintained in Azure Repos or GitHub. Branching and pull request policies enforced for code quality. |
| Build & Package | Application artifacts built via Azure Pipelines. For containerized services (e.g. ETL, LibreOffice), Docker images pushed to Azure Container Registry. |
| Infrastructure as Code (IaC) | All Azure resources (App Services, DBs, VNETs, Key Vaults) defined using Bicep templates. Infra changes go through pull request reviews and automated validation. |
| Database Migrations | Use Liquibase or equivalent to manage PostgreSQL schema changes — eliminates manual SQL drift across 40+ Spectra instances. Integrated into pipelines with rollback support. |
| Configuration Management | Store environment variables and secrets in Azure Key Vault, accessed via pipeline variables or managed identities. Configs remain environment-specific and controlled. |
| Deploy & Release | Multi-stage pipelines promote artifacts to higher environments after approval. Spectra apps deployed to Azure App Service Slots for zero-downtime swaps. |
| Validation & Testing | Unit and integration tests run post-deployment. Smoke tests, health checks, and URL probes validate readiness. |
| Monitoring & Rollback | Pipelines integrate with Azure Monitor and Application Insights. Rollbacks can be triggered from prior pipeline artifacts or App Service slot swap. |

### Key benefits

- Consistency Across Regions: Repeatable deployments eliminate drift between over 40 Spectra instances.

- Auditability & Traceability: Every change is tracked through source control and pipeline history.

- Improved Stability: Reduces human error and enables progressive rollout with rollback safety.

- Speed to Recovery: In the event of an outage or release failure, prior versions can be redeployed instantly.

- Foundation for Agile Delivery: Supports future enhancements (microservices, containerization) as the platform evolves.

# Future road map

## Containerization and microservices

As a next step after re-platforming, plan to refactor the Spectra application into containerized services. This could involve breaking the monolithic PHP/Java application into smaller logical services (or at least containerizing the existing app for easier deployment). Adopting containers and possibly an orchestrator like Azure Kubernetes Service (AKS) would provide greater portability and scalability. For example, each Spectra module (PM, ETL, etc.) could become a containerized microservice, allowing independent deployment and scaling.

## Centralized logging and monitoring (Observability)

Modernization includes enhancing monitoring, logging, and reporting across all Spectra services. The design doc can propose moving to Azure Monitor, Log Analytics, and Application Insights (if not already in place from Option 2). In the future state, all application logs, metrics, and traces should feed into a unified cloud-based observability platform. This enables proactive performance tuning and easier troubleshooting in a distributed (microservices) environment. It also allows building central dashboards for system health, which is crucial as the architecture becomes more complex. The roadmap might mention implementation of AI-driven monitoring/alerting (using Azure Monitor’s intelligent detectors or an AIOps tool) to quickly identify anomalies in screening workflows or integration points.

## Centralized reporting and data warehouse

InHealth likely operates multiple instances or programs (DESP, Lung, etc.), each with separate data. A future modernization goal should be to establish a central reporting database or data warehouse that aggregates data from all Spectra instances (and potentially from the xRM system and other sources). This would address the duplication of reporting currently (e.g., each instance has its own reports hitting production DB) and enable cross-program analytics (discussed more below). The roadmap can propose creating an Azure Synapse Analytics or Azure SQL Data Warehouse where all screening data is periodically consolidated. The near-term step could be to use Azure Data Factory to ETL data from individual PostgreSQL databases into a Synapse or Azure SQL centralized repository. Longer term, as Spectra is redesigned, the goal might be to consolidate the instances (Phase 3 Redesign already suggests consolidating application instances), possibly even merging databases. But even before merging, a central data lake or warehouse can provide unified reporting. This addresses technical debt around reporting (such as the current workaround of reports running on prod DB) and aligns with modern data architecture practices.

## Event-driven architecture

Use Azure Service Bus or Event Grid to decouple components (for instance, instead of the ETL being a batch job, Spectra could publish events when new data is ready, and subscribers process them).

In summary, the platform modernization section of the roadmap conveys that after migrating to Azure, InHealth will continually improve Spectra’s architecture: breaking monoliths into microservices, embracing containers, automating everything (cattle not pets approach to infrastructure), and ensuring the platform is scalable, maintainable, and easier to evolve. This is essentially executing on Option 3 (Modernize) once the system is stable in the cloud.